AUTO GARAGE

MANAGEMENT SYSTEM

Project Planning

Prepared by

Member 3

# 5. Project Planning

## 5.1 Project Work Plans

The project work plan defines the major activities required to develop the Auto Garage Management System. The project is divided into different phases including planning, requirements analysis, system analysis, design, implementation, integration, testing, documentation, and final submission.

The progress of the project will be monitored throughout the development process to ensure that the planned activities are completed on time.

Work Plan

| ID | Work Activity | Responsible Member | Deliverable |
| --- | --- | --- | --- |
| W1 | Project Planning | Aqsa | Project Plan |
| W2 | Requirements Analysis | Bisma | SRS |
| W3 | System Analysis and Modeling | Bisma | UML/DFD Diagrams |
| W4 | Database Design | Eman | Database Design |
| W5 | User Interface Design | Noor ul eman | UI Design |
| W6 | System Implementation | All Members | Working System |
| W7 | Module Integration | All Members | Integrated System |
| W8 | Testing | Noor ul eman | Test Cases/Test Report |
| W9 | Risk Management | Noor ul eman | Risk Register |
| W10 | Documentation | Aqsa | Final Documentation |
| W11 | GitHub Management | Eman | Organized GitHub Repository |

## 5.2 Work Activities

The work activities of the Auto Garage Management System are divided into different tasks according to the software development process. Each activity has a specific purpose and produces an output that contributes to the successful completion of the project.

Work Activities Table

| Activity ID | Activity | Description | Output |
| --- | --- | --- | --- |
| A1 | Planning | Define project objectives, scope, responsibilities, and schedule. | Project Plan |
| A2 | Requirements Analysis | Identify functional and non-functional requirements of the system. | SRS |
| A3 | System Modeling | Prepare system models and diagrams. | UML/DFD Diagrams |
| A4 | Database Design | Design the database structure and required tables. | Database Design |
| A5 | UI Design | Design the user interface of the system. | UI Design |
| A6 | Implementation | Develop the required system modules. | Source Code |
| A7 | Integration | Combine the developed modules into one system. | Integrated System |
| A8 | Testing | Test system functions and identify and fix errors. | Test Report |
| A9 | Documentation | Prepare project documentation and required reports. | Final Documentation |
| A10 | GitHub Submission | Organize and upload project files and artifacts to GitHub. | GitHub Repository |

## 5.3 Schedule Allocation

The project schedule allocates specific time periods to each major project activity. The schedule covers planning, requirements analysis, system analysis, design, implementation, integration, testing, documentation, and GitHub submission.

The schedule helps the team complete project activities in an organized manner and monitor the progress of the project. The schedule may be adjusted according to project progress and academic deadlines.

Schedule Table

| Phase | Activities | Duration |
| --- | --- | --- |
| Planning | Project objectives, scope, and team responsibilities | Week 1 |
| Requirements | Requirements gathering and SRS preparation | Week 2 |
| Analysis | UML and DFD diagrams | Week 3 |
| Design | Database, architecture, and UI design | Week 4 |
| Implementation | Development of system modules | Week 5–7 |
| Integration | Integration of system modules | Week 8 |
| Testing | Testing and bug fixing | Week 9 |
| Documentation | Final documentation and project artifacts | Week 10 |
| GitHub Submission | Upload and organization of project artifacts | Week 11 |

## 5.4 Resource Allocation

The Auto Garage Management System requires different software, hardware, development tools, and online platforms. These resources will be used according to the requirements of different project activities.

Git and GitHub will be used for version control and project file management. Microsoft Word and Excel will be used for documentation and project planning. Design tools will be used to prepare diagrams and interface designs.

Resource Allocation Table

| Resource | Type | Purpose |
| --- | --- | --- |
| C++ | Programming Language | System development |
| HTML | Web Technology | Web interface |
| CSS | Web Technology | Interface styling |
| Bootstrap | Framework | Responsive interface |
| MySQL | Database | Data storage and management |
| Git | Version Control Tool | Version management |
| GitHub | Platform | Repository and project file management |
| Microsoft Word | Software | Project documentation |
| Microsoft Excel | Software | Schedule and planning |
| Draw.io / Figma | Design Tool | Diagrams and UI design |
| Computer/Laptop | Hardware | Development and testing |
| Internet | Infrastructure | GitHub access and collaboration |